# USCGC HEALY (WAGB 20)

# Preliminary Cruise Planning Questionnaire (26 June 2002)

# SBI SUMMER CRUISE 2002: HLY-02-03

# (Cruise Plan: one word document “SBICRUISEPLANHLY-02-03.doc; the 10 attachment files listed in the plan were provided previously for HLY-02-01 cruise plan and can be found on the cruise link on the SBI web page http://utk-biogw.bio.utk.edu/SBI.nsf)

# Chief Scientist: Lee W. Cooper, University of Tennessee

# Co-Chief Scientist: Jackie M. Grebmeier, University of Tennessee

# Date Last Modified: 17 JAN 02

# USCGC HEALY (WAGB 20)						CRUISE PLAN  1

# United States Coast Guard

Please complete these cruise planning forms and send as an email attachment to mailto:marinescience@healy.uscg.mil.  These forms are MS Word documents formatted as tables.  You can tab through the cells and fill in text where appropriate.  If you need more space refer to additional pages on the form and create new pages with your information.

| Chief Scientist: Cruise Dates | Lee W. Cooper | Cruise Dates | 15 July-26 August 2002 |
| --- | --- | --- | --- |
| Institution: | University of Tennessee | Phone Number | 865-974-2990 |
| Address: | 10515 Research Dr. Suite 100, Bldg. A, Knoxville, TN |
| Email Address: | lcooper1@utk.edu | Fax Number | 865-974-7896 |
| Date and Time to Start Loading | 15 July 2002 | Estimated Time Needed? | Port: 1-2 days |
| Special Requirements for Loading or in port logistics? | PIs have sent cargo to Nome, AK c/o USCGC Healy/SBI; transfer to ship via coordination by SBI Logistics Manager (Andy Heiberg/UW) |
| Note: HEALY will normally carry out multiple science missions each year. Any equipment not loaded prior to the ship departing Seattle for the start of the first mission should normally be small enough (size and weight) so that HEALY’s helicopters or small boats can transport it from the science party embarkation port(s) to the ship. |
| Give a brief description of the area of operations and type of work to be done: HLY-02-03 |
| The SBI project focuses on shelf, shelf break and upper slope water mass and ecosystem modifications, material fluxes and biogeochemical cycles on the outer shelf and slope of Chukchi and Beaufort seas. This is the region where it is believed that key processes control water mass exchange and biogeochemical cycles, and where the greatest responses to climate changer are expected to occur. The cruise will initiate in Nome, Alaska, sail through Bering Strait and transit NE near the coast, where 4 short CTD hydrographic stations will be occupied. We will then sail past Point Barrow and offshore via Barrow Canyon (BC line). We will then sail east to the East Barrow (EB) transect line in the Beaufort Sea and work shoreward. Once station EB1 is completed we will sail west to the next transect, the East Hanna Shoal (EHS) line, then West Hanna Shoal line, with the final transect southward along the Herald Valley (HV) line. Overall, the focus of the SBI work is along 4 outer shelf to basin transects, with transects ranging longitudinally from the eastern Beaufort Sea westward to the western Chukchi Sea. This is an interdisciplinary program, where physical, biogeochemical and biological measurements will be made. CTD/rosette sampling will collect physical and hydrochemical samples. Subsamples from 4-7 CTD/rosette casts will collect water for primary production, chlorophyll content, nutrients, particulate carbon, microzooplankton, radioisotopes and particulate matter. Various nets (vertical, bongo) will be used to collect size fractions of micro-macro-mesozooplankton for both population and experimental purposes. A towed MOCNESS system will be used at select stations, towing inwards to a station, for zooplankton sampling. Benthic grabs and cores will be used to collect benthic fauna and sediment samples for population, community structure, foodweb and metabolism studies. Off-ship sampling will occur in shallow regions for benthic in situ chamber deployments from a small boat or via helicopter in the ice. Helicopter operations will be used on a limited basis. |

USCGC HEALY (WAGB 20)						CRUISE PLAN

# United States Coast Guard

| Chief Scientist | LW Cooper | Cruise Dates | SBI summer cruise/HLY-02-03 |
| --- | --- | --- | --- |

| The maximum number of science party personnel allowed per cruise is 35 (50 with surge berthing, i.e. 3 per room) |
| --- |
| 45 | Total Number of People in Your Party |
| If your cruise involves any of the following, please check (X) below. Items marked (*) require completion of additional forms. |
| X | Personnel Deployed on Ice | X | Radioactive Materials (*) |
|  | Diving Operations | X | Hazardous Materials (*) |
|  | Deployment or Recovery of Moorings | X | Multiple PI or Institution Cruise |
| X | Small boat Operations | X | Gasoline for Equipment |
| X | Helicopter Operations | X | On-board Pre-Cruise Equipment Storage |

Area of Operation: Cruise Tracks and Station Locations. Please provide as complete a description as possible. Include with this plan or separately a complete list of stations with ID#, Latitude and Longitude and other information such as type of sampling as appropriate. If science operations will be conducted within the Economic Exclusive Zone (EEZ, normally 200 miles) of a foreign country, list the country and the period of operation. Use additional pages or separate documents to provide this information. Use the section below to generally describe the area of operations. 1. The cruise will begin in Nome, Alaska and sail through Bering Strait to work at stations on the Chukchi Sea shelf, with the focus of the study on the outer shelf and slope regions of the Chukchi and Beaufort Seas. Figure 1 outlines the planned cruise track, with station locations defined by station type. Figuure 1. Cruise track for the SBI summer cruise in 2002. There are 5 CTD stations located in Bering Strait and on the northern Chukchi shelf. Beyond the process station in the southern Chukchi Sea, the outer shelf and slope stations for the Chukchi and Beaufort seas stations positioned by depth contours in the following sequence: 50, 100, 200, 500, 1000, 2000 and 3000 m depth counters. Latitude and longitude are listed in Table 1.

USCGC HEALY (WAGB 20)						CRUISE PLAN

# United States Coast Guard

| Chief Scientist | LW Cooper | Cruise Dates | SBI summer cruise/HLY-02-03 |
| --- | --- | --- | --- |

2. Estimated Way Point Values-Updated Summer Healy SBI cruise

July 16/17:	depart Nome, AK

July 18:	Stn. 1-5 (BRS1-5; Bering Strait line); proceed north to HV1

July 19: 	Stn 6 (HV1-Herald Valley line)

July 19: 	transect from HV1 to Barrow Canyon (BC), Stns. 7-10

July 21: 		arrive off Barrow; do BC line; send in helo for J. Grebmeier/media on July 21/22

July 26:		end BC line (3000 m depth, Stn. 17/BC7)

July 27:		start EB line (3000 m depth, Stn. 18/EB7)

Aug 1: 		end EB line (50 m, Stn. 24/EB1); transit to East Hanna Shoal (EHS) line

Aug 3: 		start EHS line (50 m, Stn. 25/EHS1)

Aug 9:  		finish EHS 7 (3000m station); proceed to deep West Hanna Shoal (WHS) station

Aug 10: 		start WHS (WHS7, 3000 m); proceed to inner stations on line

Aug 16: 		finish WHS line (WHS1, 50 m); transit to Herald Valley (HV) line, with 2 CTD/service stops

Aug 18: 		begin HV outermost station (200 m; HV6)

Aug 22: 		finish HV line (HV2; 50 m); hold on station for completion of field analyses

Aug 24		transit south to Nome

Aug 25: 		pass through Bering Strait

Aug 26: 		disembark scientists in Nome

3. The sampling plans listed below for the SBI field program are based on the following parameters within the proposed sampling area (Figure 1):

- estimated 5 day transit time form Nome, Alaska to study area and return, inclusive of scientist change-out in Nome, Alaska

- 30 day process sampling in the operating area indicated by the transects over on the outer shelf and slope of the Chukchi and Beaufort seas (Figure 1)

- station depths from 50-3000 m, with core outer shelf-slope area being at 100-3000 m

- average station spacing of 5-10 nm  the transect lines in the intensive study area

- inclusion of brief single CTD/service cast stations across Bering Strait at the start of the cruise and on the transect from Bering Strait to core SBI sampling region; focus on sampling the Alaska Coastal Water

- estimated  1-2 stations/d (process), inclusive of between station transit times for each cruise

- average one hr station time (CTD/service only) or 12-24 hr station time (process), depending on station depth

- process, mooring and survey cruises include core hydrobiochemical measurements

USCGC HEALY (WAGB 20)						CRUISE PLAN

# United States Coast Guard

| Chief Scientist | LW Cooper | Cruise: HLY-02-03 | Date: 15 July-26 August 2002 |
| --- | --- | --- | --- |

Category 1 projects include process-oriented research activities and service measurements, along with appropriate modeling, mooring, underway surveys, and remote sensing activities, to address the program objectives. These measurements include:

a.	Biological Rate Measurements (PIs)

- New and regenerated primary production (Cota)

- Bacterial activity/production (Kirchman)

- Micro and macro-zooplankton grazing and reproduction (Ashjian/Campbell, Sherr, Smith)

- Benthic faunal production (Grebmeier)

- Sediment metabolism. (Christensen/Devol, Grebmeier)

b. 	Biogeochemical and Physical Measurements

Additional biogeochemical and physical measurements for cruises include:

- Dissolved inorganic carbon (DIC) (Hansell/Bates)

- Chemical (e.g., oxygen-18; Cooper) and radiochemical ocean tracers (Cooper, Dunton, Kadko, Moran)

- Phytoplankton species composition and HPLC pigments (Cota, Grebmeier)

- Particulate organic carbon (POC), particulate organic nitrogen (PON), dissolved organic

carbon (DOC), and dissolved organic nitrogen (DON) (Hansell/Bates, Harvey/Benner, Moran, Cooper, Dunton)

- Bacterial biomass (Kirchman; Grebmeier)

- Heterotrophic protist biomass (Sherrs)

- Micro-and macro-zooplankton biomass (Ashjian, Sherrs, Smith)

- Benthic macrofaunal biomass (Grebmeier)

- Benthic metabolism (Grebmeier, Christensen/Devol)

- Eddy formation and slope boundary transport (Swift-service, Kadko).

Category 2 projects address the acquisition of a consistent suite of data from the SBI cruises. The core shipboard measurements will be standard for every cruise and will be made available in draft form to PIs at the end of each cruise. Basic data collection will include CTD measurements, in-situ fluorescence and transmissivity, photosynthetic active radiation (PAR), and a rosette for discrete water sampling and determination of inorganic nutrients (nitrate, phosphate, silica, ammonia), chlorophyll-a, bottle salinity determinatiions, and dissolved oxygen measurements. Underway temperature, salinity, and meteorological data, along with ADCP measurements, will be made (Swift, Codispoti, and Flagg).

USCGC HEALY (WAGB 20)						CRUISE PLAN

# United States Coast Guard

| Chief Scientist | LW Cooper | Cruise Dates | SBI summer 2002/HLY-02-03 |
| --- | --- | --- | --- |

Table 1. Station locations for SBI cruises

| Transect | Station Number (historic name) | Station Name | Latitude (°N) | Longitude (°W) | Depth (m) |
| --- | --- | --- | --- | --- | --- |
| Bering Strait (BRS) | 1 (HX171-BRS) | BRS1 | 65 39.1 | 168 13.0 | 40 |
| “ “ | 2 (HX171-BRS) | BRS2 | 65 40.1 | 168 24.0 | 46 |
| “ “ | 3 (HX171-BRS) | BRS3 | 65 40.9 | 168 34.0 | 51 |
| “ “ | 4 (HX171-BRS) | BRS4 | 65 42.0 | 168 43.0 | 50 |
| “ “ | 5 (HX171-BRS) | BRS5 | 65 43.0 | 168 54.0 | 50 |
| Herald Valley (HV) | 6 (UTN4) | HV1 | 67 30.06 | 168 54.80 | 51 |
| Alaska Coastal Water (ACW) | 7 | ACW1 |  |  |  |
| “ “ | 8 | ACW2 |  |  |  |
| “ “ | 9 | ACW3 |  |  |  |
| “ “ | 10 | ACW4 |  |  |  |
| Barrow Canyon (BC) | 11 | BC1 | 71 02.50 | 159 37.30 | 50 |
| “ “ | 12 | BC2 | 71 24.00 | 157 34.70 | 100 |
| “ “ | 13 | BC3 | 71 35.80 | 156 00.00 | 200 |
| “ “ | 14 | BC4 | 71 55.90 | 154 49.90 | 500 |
| “ “ | 15 | BC5 | 72 03.80 | 154 25.10 | 1000 |
| “ “ | 16 | BC6 | 72 10.70 | 154 03.70 | 2000 |
| “ “ | 17 | BC7 | 72 26.30 | 153 12.40 | 3000 |
| East Barrow (EB) | 18 | EB7 | 72 05.40 | 150 56.40 | 3000 |
| “ “ | 18.1 | XCTD | 72 00.00 | 151 00.00 |  |
| “ “ | 18.2 | XCTD | 71 56.60 | 151 00.40 |  |
| “ “ | 18.3 | XCTD | 71 44.4 | 151 02.00 |  |
| “ “ | 19 | EB6 | 71 37.00 | 151 03.50 | 2000 |
| “ “ | 19.1 | XCTD | 71 34.4 | 151 03.90 |  |
| “ “ | 19.2 | XCTD | 71 31.2 | 151 04.70 |  |
| “ “ | 20 | EB5 | 71 27.50 | 151 05.90 | 1000 |
| “ “ | 21 | EB4 | 71 26.20 | 151 06.10 | 500 |
| “ “ | 21.1 | XCTD | 71 24.60 | 151 06.70 |  |
| “ “ | 22 | EB3 | 71 22.10 | 151 07.10 | 200 |
| “ “ | 23 | EB2 | 71 19.50 | 151 07.40 | 100 |
| “ “ | 23.1 | XCTD | 71 15.40 | 151 08.60 |  |
| “ “ | 24 | EB1 | 71 11.70 | 151 08.90 | 50 |
| East Hanna Shoal (EHS) | 25 | EHS1 | 72 15.00 | 159 09.60 | 50 |
| “ “ | 26 (CTD only) | EHS2 | 72 22.20 | 158 57.90 |  |
| “ “ | 27 (CTD only) | EHS3 | 72 28.50 | 158 48.70 |  |
| “ “ | 28 | EHS4(2) | 72 35.60 | 158 38.40 | 100 |
| “ “ | 28.1 | XCTD | 72 38.50 | 158 34.40 |  |
| “ “ | 28.2 | XCTD | 72 41.10 | 158 30.20 |  |
| “ “ | 29 | EHS5(3) | 72 44.40 | 158 25.50 | 200 |
| “ “ | 29.1 | XCTD | 72 46.90 | 158 21.80 |  |
| “ “ | 29.2 | XCTD | 72 49.40 | 158 18.20 |  |
| “ “ | 30 (full) | EHS6(4) | 72 52.20 | 158 13.30 | 500 |
| “ “ | 31 (full) | EHS7(5) | 72 55.00 | 158 10.00 | 1000 |
| “ “ | 31.1 | XCTD | 72 57.20 | 158 05.50 |  |
| “ “ | 32 (CTD only) | EHS8 | 73 00.00 | 158 01.70 |  |
| “ “ | 32.1 | XCTD | 73 02.40 | 157 56.90 |  |
| “ “ | 33 (full) | EHS9(6) | 73 04.80 | 157 53.50 | 2000 |
| “ “ | 33.1 | XCTD | 73 11.80 | 157 42.30 |  |
| “ “ | 34 (CTD only) | EHS10 | 73 17.60 | 157 33.60 |  |
| “ “ | 34.1 | XCTD | 73 22.90 | 157 24.60 |  |
| “ “ | 35 (full) | EHS11(7) | 73 27.50 | 157 16.90 | 3000 |
| West Hanna Shoal (WHS) | 36 | WHS7 | 73 42.50 | 159 05.40 | 3000 |
| “ “ | 37 | WHS6 | 73 29.80 | 159 35.10 | 2000 |
| “ “ | 38 | WHS5 | 73 18.40 | 159 58.00 | 1000 |
| “ “ | 39 | WHS4 | 73 13.80 | 160 09.40 | 500 |
| “ “ | 40 | WHS3 | 73 04.40 | 160 30.00 | 200 |
| “ “ | 41 | WHS2 | 72 59.12 | 160 38.57 | 100 |
| “ “ | 42 | WHS1 | 72 45.00 | 161 08.40 | 50 |
| Transect WHS1-HV5 | 43 | WHS-HV1 |  |  | 200 |
| “ “ | 44 | WHS-HV2 |  |  | 100 |
| “ “ | 45 | HV6 |  |  | 200 |
| “ “ | 46 | HV5 |  |  | 150 |
| Herald Valley (HV) | 47 (COSMoor2) | HV4 | 73 42.00 | 165 42.10 | 110 |
| “ “ | 48 (COSMoor1) | HV3 | 73 12.80 | 165 17.00 | 70 |
| “ “ | 49 (CCSMooring1) | HV2 | 70 40.00 | 167 18.00 | 50 |

USCGC HEALY (WAGB 20)						CRUISE PLAN

# United States Coast Guard

| Chief Scientist | LW Cooper | Cruise Dates | SBI summer cruise/HLY-02-03 |
| --- | --- | --- | --- |

Table 2. Mooring locations for SBI cruises and for international programs. SBI Chukchi/Beaufort moorings in July 2002. Ship needs to stay 5 nm away from mooring coordinates (current SBI process cruise science stations are 5 nm to the east or west of these mooring longitudes).

| Mooring PI (country) | Location | Mooring Name | Latitude (°N) | Longitude (°W) | Depth (m) |
| --- | --- | --- | --- | --- | --- |
| USA-SBI |  |  |  |  |  |
| Woodgate (UW) | Bering Strait | BSM1 | 65 46.7 | 168 34.8 |  |
| Woodgate (UW) | Bering Strait | BSM2 | 66 19.6 | 168 58.0 |  |
| Woodgate (UW) | Bering Strait | BSM3 | 65 44.4 | 168 16.2 |  |
| Weingartner (UAF) | Chukchi Shelf | CC1 | 70 40.00 | 167 02.00 | 40 |
| Weingartner (UAF) | Chukchi Outer Shelf | COS1 | 73 21.00 | 168 24.00 | 70 |
| Weingartner (UAF) | Chukchi Outer Shelf | COS2 | 73 40.00 | 168 30.00 | 110 |
| Weingartner (UAF) | Barrow Canyon | BC1 | 71 03.00 | 159 32.00 | 80 |
| Pickart (WHOI) | East Barrow | RP1 | 71 14.9 | 150 52.3 | 57 |
| Pickart (WHOI) | East Barrow | RP2 | 71 16.8 | 150 51.8 | 79 |
| Pickart (WHOI) | East Barrow | RP3 | 71 18.7 | 150 51.2 | 181 |
| Pickart (WHOI) | East Barrow | RP4 | 71 20.5 | 150 50.7 | 324 |
| Pickart (WHOI) | East Barrow | RP5 | 71 22.4 | 150 50.2 | 462 |
| Pickart (WHOI) | East Barrow | RP6 | 71 24.3 | 150 49.6 | 673 |
| Pickart (WHOI) | East Barrow | RP7 | 71 26.2 | 150 49.1 | 968 |
| Pickart (WHOI) | East Barrow | RP8 | 71 30.0 | 150 48.0 | 1413 |
| Int. SBI Moorings |  |  |  |  |  |
| JAMSTEC/Japan | Mouth Barrow Canyon | BC-W-01 | 71 48.13 | 155 19.84 | 173 |
| JAMSTEC/Japan | Mouth Barrow Canyon | BC-C-01 | 71 43.74 | 155 9.41 | 277 |
| JAMSTEC/Japan | Mouth Barrow Canyon | BC-E-01 | 71 40.25 | 155 0.35 | 103 |

USCGC HEALY (WAGB 20)						CRUISE PLAN

# United States Coast Guard

| Chief Scientist | LW Cooper | Cruise Dates | SBI I (summer 2002)/HLY-02-03 |
| --- | --- | --- | --- |

# Standard, non-productivity station; intermediate station, ex. 100m (additional time for deeper station deployments; see Attachments SBIA1stntime.xls; SBIA2PIproj.xls; SBIA3Watercol.xls; SBIA4Typeofcasts.doc; SBIA5Zooplankton.xls;  SBIA6Benthic.xls; SBI7offship.doc) from HLY-02-01 cruise plan that can be found on the cruise link on the SBI web page http://utk-biogw.bio.utk.edu/SBI.nsf

Order of Sampling:

1-CTD  # 1: service, plus others	1.5 hr.    [Coincident – periodic C/D chambers off-ship 4-6 hr.]

2- Stern vertical zoop tow (2)   	0.5 hr

3-CTD #2 Harvey/Benner      	1 hr

4-CTD #3/4  Kadko              	1.5 hr

5-Moran water pump (20 stn total)   4 hr

5-Benthic - van Veen grabs (5)           1.5 hr

6-Haps corer (2)	1 hr

7-Multi-corer	1 hr

Total   time  	                                  12 hrs.

# B. Standard Productivity and Bio-optics Station (8-9 am daily); intermediate station, ex. 100m

Sampling for primary production goes into station line up w/water collections if intermediate/long station, CTD deployed 8 – 9 am window, then add 1.5hr; also add 1 hr. at this station every 3-4 days for Sherr microzooplankton sampling.  For productivity measurements water is collected at six depths over the euphotic zone (20-80m) in early AM local time; just after breakfast works well for productivity cast with AM optics following soon after that.  Incubations start in early AM before the most rapid increase of solar radiation (NB. one-two orders of magnitude fluctuation even in continuous daylight w ~10-100 uE/m2/s to 800-1600 uE/m2/s for midnight and noon). Short-term (~6 h) and long-term (~24h) incubations then span local solar noon (~13:30), which is critical for reliable and consistent biological rates.  If incubations were started at any time, especially late in a day, the phytoplankton cells would have little or no hot (14C) carbon fixed to respire (i.e labelled fuel to burn) at "night".  Daily rates would be all over the place.  There are 1.5 to 2.0 X difference between hourly rates for long and short (higher)-term incubations.  Daily production experiments will be done where ever we are even if it's the same station as the previous day.  The optimal would be to have ~1/3 each for shelf, shelf-break plus slope, and basin. Depending upon when we arrive at any given station we need to remain somewhat flexible as to when we do several things. Note, however, that once benthic sampling begins, all operations must occur together (Grebmeier, Cooper, Harvey, Christensen/Devol) for sampling consistency.  Therefore, some days may not have productivity stations as desired.  If timing allows, the ship will be moved 1-2 nm upstream after benthic sampling to initiate the productivity stations.

### C. Long Station=in summer, composed of standard non-productivity and productivity stations, plus MocNess tows coming into a station at select sites, off-site sediment chamber work.

# D. Standard Station Time (Intermediate/Long; plus additional time/day by seasonal cruise)

Spring	Summer

=IntermediateLong w/wo prod. Stn, plus

w/Cota et al.  daily optics            	+1.5hr			            +1.5 hr

Vertical/bongo nets			+2 hr			            +2 hr

Mocness (summer only)		+0 hr			            +2-5 hr (about 12 stn total)

Water sampling variance: 5nm +/- 25% depth interval

# Sediment sampling variance: 0.5-5 nm (depending on depth)

# E. Event Sampling

Requires real time hydrography, observe eddy transport processes (15-20 km), fronts, suggest CTD casts; what triggers features sampling?; issue: need underway seawater sampling; How identify: shelf break features, eddies, true physical contact.Tentative plan: If see feature, either XCTD deployment or possible 2 – 4 d sampling, maybe < 1 d; all water column people (make decision real-time at sea); Kadko group lead for XCTD’s; TBD: short station (CTD only), no water, tighter sample spacing

F. See Attachment file: SBIA2Piproj.xls for individual PI project specifics

USCGC HEALY (WAGB 20)                                       SCIENTIFIC CREW LIST  3

# United States Coast Guard

Please list all scientific personnel sailing on your cruise. If you do not know the names of some of the participants list them as TBD (To Be Determined) and notify HEALY via e-mail when they are determined.  The maximum number of persons in the scientific party is 35 (50 with surge berthing, i.e. 3 per room). Indicate under position, if the person is a Scientist, Technician, Graduate Student, Undergraduate, or Observer.  Indicate foreign nationals and nationalities. Please indicate if anyone has special dietary needs. If the person will only be on board for part of the trip show the dates on board in the dates column.  Use additional sheets if required.  For other than day trips have each person complete the Personnel Information Form (1B).

Note, foreign nationals are indicated by citizenship in (); all others are US citizens.  Gray shadaowed names/info have varied dates on board from the standard cruise length (15 July-26 August 02).

|  | Name | Institution | Position | Sex | Dates On Board |
| --- | --- | --- | --- | --- | --- |
| 1 | Ashjian, Carin | WHOI | Scientist | F | 15 July-26 August 02 |
|  | Balsom, Arianne | U Tennessee/U TX | Graduate Student | F | 15 July-26 August 02 |
|  | Bartlett, James | U Tennessee | Technician | M | 15 July-26 August 02 |
|  | Belicka, Laura | U of Maryland | Graduate Student | F | 15 July-26 August 02 |
|  | Bowen, Jerry | CBS News | Correspondent | M | 22-29 July 02 |
|  | Butler, Mari | U of Rhode Island | Graduate Student | F | 15-29 July 02 |
|  | Campbell, Robert | U Rhode Island | Scientist | M | 3-26 August 02 |
|  | Carvellas, Elizabeth | U TN/Vermont | Teacher | F | 15 July-26 August 02 |
|  | Cheng, Carny | Scripps | Technician | M | 15 July-26 August 02 |
|  | Christensen, John | Bigelow Labs | Scientist | M | 15 July-26 August 02 |
|  | Codispoti, Louis | U of Maryland | Scientist | M | 15 July-26 August 02 |
|  | Cooper, Emily | U of Maryland | Technician | F | 15 July-26 August 02 |
| 1 | Cooper, Lee | U Tennessee | Chief Scientist | F | 15 July-26 August 02 |
|  | Cottrell, Matt | U of Maryland | Technician | M | 15 July-26 August 02 |
|  | Crain, Jennifer | Oregon St. Univ. | Technician | F | 15 July-26 August 02 |
|  | Devol, Al | U of Washington | Scientist | M | 15 July-26 August 02 |
|  | Grebmeier, Jackie | U Tennessee | Co-Chief Sci. | M | 15 July-26 August 02 |
|  | Gunn, John | ESRI | Technician | M | 15 July-26 August 02 |
|  | Kaiser, Karl (Austria) | U of So. Carolina | Technician | M | 15 July-26 August 02 |
|  | Lane, Peter | U of Miami | Technician | M | 15 July-26 August 02 |
|  | Lethaby, Paul (England) | Hansell/Bates | U of Miami | M | 15 July-26 August 02 |
|  | Llinas, Leopoldo (Columbia) | U of Miami | Graduate Student | M | 15 July-26 August 02 |
|  | Malstrom, Rex | U of Maryland | Technician | M | 15 July-26 August 02 |
|  | Masten, Doug | Scripps | Technician | M | 15 July-26 August 02 |
|  | Masters, Jason | U of Washington | Graduate Student | M | 15 July-26 August 02 |
|  | Mei, Zhi-Ping (China) | ODU | Post-doc | M | 15 July-26 August 02 |
|  | Moore, Cynthia | U Miamia | Technician | F | 15 July-26 August 02 |
|  | Mulsow, Sandor (Chile) | U Rhode Island | Technician | M | 15 July-26 August 02 |
|  | Nelson, Rick (Canada) | Bedford Inst. Oc. | Technician | M | 15 July-26 August 02 |
|  | Palomares, Robert | Scripps | Technician | M | 15 July-26 August 02 |
|  | Pan, Xiaju (China) | ODU | Graduate Student | M | 15 July-26 August 02 |
|  | Pemberton, Mary | Anchorage AP | Reporter | F | 22-29 July 02 |
|  | Pequignet, Christine (France) | Hansell/Bates | U of Miami | F | 15 July-26 August 02 |
|  | Plourde, Stephane (Canada) | WHOI | Scientist | M | 15 July-26 August 02 |
|  | Rheins, Bruce | CBS News | Producer | M | 15 July-26 August 02 |
|  | Roberts, Steve | JOSS | Technician | M | 15 July-26 August 02 |
|  | Ruble, David | ODU | Scientist | M | 15 July-26 August 02 |
|  | Sanborn, Kristin | Scripps | Technician | F | 15 July-26 August 02 |
|  | Schuller, Dan | U of Miami | Technician | M | 15 July-26 August 02 |
|  | Sherr, Ev | Oregon St. Univ. | Scientist | F | 15 July-26 August 02 |
|  | Smith, Sharon | U of Miami | Scientist | F | 15 July-26 August 02 |
|  | Stephens, Mark | U of Miami | Technician | M | 15 July-26 August 02 |
|  | Stockwell, Dean | U of A Fairbanks | Scientist | M | 15 July-26 August 02 |
|  | TBD-CBS film person | CBS news | Film person | M | 22-29 July 02 |
|  | West, Peter | NSF | NSF Media lead | M | 22-29 July 02 |
|  | Williams, Jack | USA Today | Reporter | M | 22-29 July 02 |

USCGC HEALY (WAGB 20)	CRUISE PLAN DECK CONFIGURATION              4

United States Coast Guard

| Please check (X) by equipment needed. Four cables can be made ready for rigging at any one time, and two others will be on spare drums. If you have questions, or need assistance, please call or email MSTCS Hendrickson or LTJG Woodrum at 206-217-630 or email: ghendrickson@healy.uscg.mil or mwoodrum@healy.uscg.mil |
| --- |
| Cables | Instrument | Instrument Wt.(s) | Max Depth Planned | Aft or STBD Usage |
| X | .322”conducting cable (12k meters) | Starboard-CTD operations |  | 3000 m | STBD |
| X | 3/8” steel cable (10k meters) | Aft-zooplankton and benthic operations; water pumping | 100 lb | 200 m | AFT |
| X | .680 coax conducting cable (12k meters) | MOCNESS net system | 500 lb | 1500 m | AFT |
| X | 9/16” steel cable (14k meters) | Benthic large multi-corer, box corer | 600-1000 lbs | 3000 m | AFT |
|  | ¼” steel cable (14k meters) |  |  |  |  |
|  | Spare .322 conducting cable (12k meters on spare drum) |  |  |  |  |
|  | User supplied winch and cable (describe use, size, and weight & power requirements below) |
| Do you require slip rings? Uncertain. Number of Conductors: 1 Do you need non-standard cable? If so what type: request 1/4 in. winch and cable on starboard deck: optics deployment SEE ATTACHMENT SBI7USCGwire.xls FOR MORE DETAILS |
| Other Deck Equipment | Equip. will be used for: |
| X | Port Side Fantail Crane (Safe Working Load: 5 tons) | Deployment large benthic gear |
|  | Starboard Side Fantail Crane (Safe Working Load: 15 tons) |  |
|  | 04 Deck Cranes (Safe Working Load: 15 tons) |  |
|  | Forecastle Crane (Safe Working Load: 3 tons) |  |
| Describe needs here: Fantail cranes used for deck movement of benthic gear for stern deployment |
| Other needs for Deck Space | Size/Use/Location/Power/Water Requirements |
| X | Van: optics van in stern | Stern/water optics/Cota info |
| X | Van: chemical (rad) van on bow | Bow/water rads/Cota info |
| X | Van: refrigerated van on bow for cooling intake water to ambient temperatures for deck incubators | Bow/tropic incubations/Cota info |
| X | Van: for Brad Moran work, stern | 02 deck: water rads/Moran info |
|  | Moorings |  |
| X | Incubators: 7 deck incubators on bow, with refrigerated van | Bow: process studies/Cota lead/info |
|  | Storage |  |
| X | Other (Describe below) | Aft, port-side railing for mud shunt |
| Elaboration on any of the above needs OTHER: Refrigerated van and chemical (rad) van on bow deck (n=2) Cota optics van on aft deck, starboard outboard; this van to be offloaded in Nome by barge after HLY-02-03 (SBI summer cruise) Moran rad van placed on 02 deck Keigwin van (storage) aft deck, port side aft/port-side railing: benthic mud shunt for sieving operations (Grebmeier) |

USCGC HEALY (WAGB 20)	 SCIENCE EQUIPMENT AND LAB CONFIGURATION 5

United States Coast Guard

| Chief Scientist | Dr. Lee Cooper | Cruise Dates | 15 July-26 Aug. 2002 (HLY-02-03) |
| --- | --- | --- | --- |
|  | Please check (X) equipment needed! |  |  |
| CTD (Note: HEALY is designed to keep station in open water with a 20 knt winds, 45(s off the bow. Ice conditions often prohibit station keeping abilities.) |
|  | SeaBird 911 + CTD/Rosette [NOTE THAT SWIFT ET AL. BRINGING OWN GEAR] | 3000 m | Deepest Depth Planned (m) |
|  | Redundant Temperature Sensors |  | Redundant Conductivity Sensors |
|  | O2 Sensor |  | Sea-Tech Transmissometer |
|  | 12 Liter external spring bottles | X | Chelsea Fluorometer |
|  | 30 Liter external spring bottles |  | Altimeter |
| ADCP (Note: Science Party supplies Operator) |
|  | RDI 150 kHz VM-ADCP | X | 75 kHz-ADCP |
| X | VMDAS (Data Acquisition Software) | X | Transect (Data Acquisition Software) |
| XBT |
| X | Sippican XBT | X | User supplies probes |
| Data Acquisition System (SCS) |
| X | Science Network with NOAA SCS Software |  | External Navigation Output (NMEA) |
|  | Turner 10AU Fluorometer |  | SeaBird 25 Thermosalinograph |
| Bathymetery |
| X | Knudsen 320B/R Echosounder Ocean Data BATHY2000 Echosounders |  | SEABEAM 2112 Bottom Mapping Sonar (Science Party supplies operator) |
|  | 12 kHz |  | EPC 9802 20” Line Scan Recorder |
|  | 3.5 kHz |  |  |
| Lab Equipment |
| X | DI Water (1 Mega Ohm) indicate liters/day Need 4000 L over length 40 d cruise | X | (2) -70( C freezers |
| X | Fume Hood | X | (2) Climate Control Chambers |
| X | Sea water in Lab (indicate flow rate needed) Normal sink-type flow | X | Sea water on deck |
| X | Walk in Freezer | X | Clean/UPS Power (120v, 60Hz, Type 1) |
| X | Walk in Refrigerator |  |  |
| Miscellaneous |
| X | RM Young Wind Sensors (Mech/Ultrasonic) | X | Email/Fax |
| X | 12 kHz pinger (Benthos/Datasonics) | X | Uncontaminated Seawater |
|  | RM Young Air Sensors(Temp, Baro, RH etc) | X | Terascan Weather Satellite System |
| X | Iridium Phone | X | Inmarsat Phone |
| X | Copy Machine |  | Chart Printer |
| X | Data/FTP |  |  |
| Coring |
|  | Jumbo Piston Coring |  | Gravity Core |
|  | Other Geological (explain) |  | Rock Dredge |

USCGC HEALY (WAGB 20)	SCIENCE EQUIPMENT AND LAB CONFIG5a

United States Coast Guard

Please describe your equipment and lab set up needs below. Please include any special requirements for setting up any of the equipment marked above. Also describe special needs for electrical connections, fresh or salt water usage or air. Also describe any plans to mount equipment to the vessel or for the deployment of equipment you will be bringing. Use extra pages as necessary and if you have questions about any of the equipment above or equipment not listed please contact MSTCS Glen Hendrickson ghendrickson@healy.uscg.mil or LTJG Michael Woodrum mwoodrum@healy.uscg.mil or call 206-217-6300. See Attachments 8 (01LabSpaces.pdf) and 9 (MainLabSpaces.pdf) files labeled for PI lab usage PI Cota has lead on deck incubator system PI Smith (Lane) has lead on flow-through seawater system PI Swift will bring own CTD/rosette bottle; responsible for deployment, USCG winch operators assist PIs Cota, Dunton, Grebmeier, Hansell/Bates, Kadko, Kirchman, Ashjian/Sherr, Swift/Codispoti subsample from multiple CTD casts; water column group responsible for sample collections PI Cota lead for optic gear deployment PI Kadko group deploying XCTDs on EHS and EB transect lines PI Moran group lead for seawater pumping operations PIs Ashjian/Sherr zooplankton gear deployment: group will discuss deployment with MSTs; deployment (stern) alternate with CTD deployment (starboard) PIs Grebmeier/Cooper benthic gear deployment: will discuss deployment with MSTs; USCG-built mud overboard should be placed (aft, starboard side) Need ambient seawater hoses (2) for zooplankton net and benthic sample rinsing Hood Use: a. biochem lab (Sherr’s), wet lab (Benner, Harvey), Main lab: general use )Ashjian, Grebmeier, Smith); originally Brad Moran needed hood for his muffle furnace [resolved by placing it in aft lab and venting to outside]; Dave Kirchman use photo lab space/w venting